Notes:

- Research deadlines are due by the mid-week check-in of that week, except for week 1 or unless otherwise specified.

- It is easy to fall behind! This program is not something you can put off to be done only on the weekend.

- (buffer option) means that in the worst case, you can spend an extra week on this. Based on how we broke down the timeline, there’s two weeks of buffer. You will most likely need both weeks of buffer.

### - Week 1

- Lecture:

  - Intro to ML/LLMs + Program Overview + Intro to Research

- Content

  - Code: (Recommended) Python/Colab/Pandas Intro

  - Code: Huggingface LLM Evaluation (due in two weeks)

  - Papers: LLM survey or ML for social impact survey + CoT paper

  - Research guide

- Research Deadlines:

  - Team-matching form due Monday night

  - Week 1 check-in form due Friday night

### - Week 2

- Lecture:

  - Language Modeling, Alignment, and Reasoning

- Content

  - Code: Huggingface LLM Evaluation (continued, from last week)

  - Papers: Read a survey paper / an influential paper + read 10 abstracts + deep read at least 3 papers and post a summary into the slack channel.

  - Optional advanced recordings

    - LLM agents (Andy)

    - Intro to technical AI safety (Callum from Anthropic)

    - Contrastive decoding (Sean)

    - Task vectors and model editing (Sean)

- Research Deadlines:

  - Based on our readings, come up with at least 5 research questions, and propose at least one idea, can be at a high-level if needed.

### - Week 3

- Lecture:

  - ML Models, Neural Networks, and Data

- Content

  - Code: Replication + ML Training (due in two weeks)

  - Papers: Continue your literature review. Deep read at least 3 more papers.

- Research Deadlines:

  - Iterate last week’s idea into full proposal, or propose three new ideas

    - If team is decided on idea, can begin implementation

### - Week 4

- Lecture:

  - Training and Fine-tuning

- Content

  - Code: Replication + ML Training (continued, from last week)

  - Papers: Continue your literature review. Do whatever it takes to finalize research proposal

- Research Deadlines:

  - Finalize research proposal and begin implementation

### - Week 5

- Lecture:

  - Transformers deep dive

- Deadlines by check-in:

  - Finish project roadmap document

  - Finish coding baseline + evaluation pipeline (buffer option)

  - Finish coding our method

  - Finish detailed outline of introduction and related works

    - - Don’t just use ChatGPT for this. Academic writing is very difficult (and very important)

    - - Everyone: read these paper-writing resources in-depth. Follow the structure of the sections and compile all the relevant papers.

### - Week 6

- Deadlines:

  - Iterate on method with small scale experimentation (buffer option)

  - Finish introduction and related works sections of paper

### - Week 7

- Deadlines:

  - Run suite of experiments - compile results across datasets/models (buffer option)

  - Finish method and experimental setup sections of paper

### - Week 8

- Deadlines:

  - Analyses - more experiments, ablations, visualizations, etc (buffer option)

    - Ask your mentor for what to do here based on the results of your experiments

  - Finish results section of paper, method diagram (if applicable), abstract, conclusion

### - Week 9

- Deadlines: (buffer 1)

### - Week 10

- Deadlines: (buffer 2)

### - Week 11

- Deadlines:

  - Finish paper for us to revise. We may suggest you run more experiments or analyses, so we need a full week buffer for this.

### - Week 12

- Deadlines:

  - Finalize the paper based on our suggestions! Submit to conference.